**Iteration 2 Plan Actual**

**Phase: Elaboration Iteration:2 Start Date: Nov 13, 2019 End Date: Nov 26, 2019**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Core Workflows/ Disciplines** | **Use Case/ Requirements** | **Activity/ Task** | **Time**  **(hours)** | **Actual Time(hours)** | **Resources(role)** |
| Requirement | Books tee times  Books tee times | Secondary Scenario  BooksTeeTime (Player-Silver)  Write Scenario  Secondary Scenario  BooksTeeTime (Player-Bronze)  Write Scenario | 2  2 | 2  1 | 1 Use case Specifier |
| Analysis | Books tee times  Books tee times | Secondary Scenario  BooksTeeTime (Player-Silver)  Domain Model  Secondary Scenario  BooksTeeTime (Player-Bronze)  Domain Model | 2  2 | 2  1 | 1 System analyst |
| Design | Books tee times  Books tee times | Secondary Scenario  BooksTeeTime (Player-Silver)  Interaction Diagram, Design Class diagram  Secondary Scenario  BooksTeeTime (Player-Bronze)  Interaction Diagram, Design Class diagram | 3  3 | 2  2 | 1 Use case Engineer |
| Implement | Books tee times  Books tee times | Secondary Scenario  BooksTeeTime (Player-Silver)  Implementing Object Oriented Design  Secondary Scenario  BooksTeeTime (Player-Bronze)  Implementing Object Oriented Design | 4  4 | 4  2 | 1 Component Engineer |
| Test | Books tee times  Books tee times | Secondary Scenario  BooksTeeTime (Player-Silver)   * Testcase * Test Procedure * Execution of test   Secondary Scenario  BooksTeeTime (Player-Bronze)   * TestCase * Test Procedure * Execution of test | 3  3 | 2  2 | 1 Test Engineer |
|  |  | **TOTAL:-** | 28 | 20 | 3 Use Case Specifiers  3 System Analysts  3 Use Case Engineers  3 Component Engineers  3 Test Engineers |