**Risk List**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Name** | **Description** | **Priority** | **Impact** | **Mitigation Strategy/ Contingency Plan** |
| Tee Time Membership Levels  (Architectural risk) | Architectural factors for Performance/ accuracy | Critical | On stakeholders  Use Case- Books tee time | Started doing in 1st iteration of elaboration phase and is continued in 1st iteration of construction |
| Submit Standing Tee Time Requests  (Architectural risk) | Architectural factors for Performance/ accuracy | Critical | On stakeholders  Use Case- Submit standing tee time | Started doing in 1st iteration of elaboration phase and is continued in 1st iteration of construction |

**Requirement Ranking List**

|  |  |  |
| --- | --- | --- |
| **Rank** | **Use Case/ Requirement** | **Comment** |
| High | BooksTeeTime | Risk: Tee Time Membership Levels  Coverage: Core functionality  Criticality: High business value |
| High | SubmitStandingTeeTimeRequest | Risk: Submit Standing Tee Time Requests  Coverage: Core Functionality  Criticality: High business value |
| Medium | CancelTeeTime | Risk: Tee time membership levels  Coverage: Non-Core Functionality  Criticality: Low business value |
| Medium | ModifyTeeTime | Risk: Tee time membership levels  Coverage: Non-Core Functionality  Criticality: Medium business value |
| Medium | CreateMemberAccount | Risk: Tee time membership levels  Coverage: Non-Core Functionality  Criticality: Medium business value |
| Medium | TrackMemberAccount | Risk: Tee time membership levels  Coverage: Non-Core Functionality  Criticality: Medium business value |
| Medium | UpdateMemberAccount | Risk: Tee time membership levels  Coverage: Non-Core Functionality  Criticality: Medium business value |
| Medium | EnterPlayerScores | Risk: Tee time membership levels  Coverage: Non-Core Functionality  Criticality: Medium business value |