Arshdeep Kaur (A 01)

200465607

**Phase: Construction Iteration:1 Start Date: Mar 9, 2020 End Date: Mar 19, 2020**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Core Workflows/ Disciplines** | **Use Case/ Requirements** | **Activity/ Task** | **Time**  **(hours)** | **Resources(role)** |
| Requirement | N/A | N/A | N/A | N/A |
| Analysis | N/A | N/A | N/A | N/A |
| Design | N/A | N/A | N/A | N/A |
| Implement | ViewsPlayerHandicap  RecordsPlayerScores  ViewsMemberAccount  ReviewsMembershipApplication | ViewsPlayerHandicap  -Primary scenario(Member)  Implementing Object Oriented Design  ViewsPlayerHandicap  -Primary scenario(MembershipCommittee)  Implementing Object Oriented Design  RecordsPlayerScores  -Primary scenarioPlayer)  Implementing Object Oriented Design  ViewsMemberAccount  -Primary scenario(Member)  Implementing Object Oriented Design  ReviewsMembershipApplication  -Primary scenario(MembershipCommittee)  Implementing Object Oriented Design | 6  6  3  3  3 | 1 Component Engineer |
| Test | BooksTeeTime  ModifiesTeeTime  MakesStandingTeeTimeRequest  CancelsStandingTeeTimeRequest  ReviewsMembershipApplication  RecordsMembershipApplication  ViewsMemberAccount  ViewsPlayerHandicap  RecordsPlayerScores | BooksTeeTime  -Primary scenario(Player-Gold)   * Testcase * Test Procedure * Execution of test   -Secondary scenario(Player-Silver)   * Testcase * Test Procedure * Execution of test   -Secondary scenario(Player-Bronze)   * Testcase * Test Procedure * Execution of test   -Secondary scenario(Clerk)   * Testcase * Test Procedure * Execution of test   -Secondary scenario(Pro-shop staff)   * Testcase * Test Procedure * Execution of test   ModifiesTeeTime  -Primary scenario(Player-Gold)   * Testcase * Test Procedure * Execution of test   -Secondary scenario(Player-Silver)   * Testcase * Test Procedure * Execution of test   -Secondary scenario(Player-Bronze)   * Testcase * Test Procedure * Execution of test   -Secondary scenario(Clerk)   * Testcase * Test Procedure * Execution of test   -Secondary scenario(Pro-shop staff)   * Testcase * Test Procedure   Execution of test  MakesStandingTeeTimeRequest  -Primary scenario (Shareholder member)   * Testcase * Test Procedure * Execution of test   CancelsStandingTeeTimeRequest  -Primary scenario (Shareholder member)   * Testcase * Test Procedure * Execution of test   ReviewsMembershipApplication  -Primary scenario (MembershipCommittee)   * Testcase * Test Procedure * Execution of test   RecordsMembershipApplication  -Primary scenario (MembershipCommittee)   * Testcase * Test Procedure * Execution of test   ViewsMemberAccount  -Primary scenario(Member)   * Testcase * Test Procedure * Execution of test   ViewsPlayerHandicap  -Primary scenario(Player)   * Testcase * Test Procedure * Execution of test   RecordsPlayerScores  -Primary scenario (Player)   * Testcase * Test Procedure * Execution of test | 2  2  2  2  2  2  2  2  2  2  2  2  2  2  2  2  2 | 1 Test Engineer |
|  |  | **TOTAL:-** | 55 | 1 Component Engineer  1 Test Engineer |

* Phase Plan

Project Schedule

Phase: Transition

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Iteration | Minor Milestone | Start Date | End Date | Time (hours) | Resources (Roles) |
| 1 | Beta Release | 03/09/2020 | 3/20/2020 | 25 | 1 Componenet Enginner  1 Test Engineers  1 Integrators  1 System Tester |
| 2 | Final Release | 3/23/2020 | 04/03/2020 | 30 | 1 Componenet Enginner  1 Test Engineers  1 Integrators  1 System Tester |
|  |  |  | Total | 55 | 1 Componenet Enginner  1 Test Engineers  1 Integrators  1 System Tester |